1.Requirement Engineering

| Step No. | Process Step (PDCA) | Input | Tools / Methods Used | Critical Parameters | Output / Check |
| --- | --- | --- | --- | --- | --- |
| 1 | PLAN – Identify Problem / Objective | Bottling plant issues, defect list, bottle samples, process flow | Requirement analysis, user interviews, observation, document study | Defect types (cracks, impurities, fill-level, cap issues), production speed, inspection accuracy | Clear problem statement & defined project objective |
| 2 | PLAN – Analyse Root Causes & Develop Plan | Problem statement, sample defective bottles, existing system data | Root cause analysis (Fishbone, 5 Why), process mapping, feasibility analysis | Major defect sources, lighting issues, camera angles, conveyor speed, false rejects | Implementation plan, inspection strategy & system design |
| 3 | DO – Implement Solution (Pilot Implementation) | Hardware (camera, lights), software (OpenCV), test bottles, conveyor section | Pilot setup, prototype build, algorithm testing, calibration | Camera resolution, lighting uniformity, ROI selection, processing speed | Working pilot model detecting main defects |
| 4 | CHECK – Evaluate Performance | Pilot test results, defect detection data, accuracy logs | Performance testing, confusion matrix, accuracy measurement, stress test | Detection accuracy > 95%, false reject < 2%, FPS > 25 | Verified performance & gaps identified |
| 5 | ACT – Standardize or Improve Further | Test feedback, error logs, operator suggestions | Refinement, parameter tuning, additional training, optimization | Improved algorithm stability, better ROI tuning, noise reduction | Standardized inspection process ready for deployment |
| 6 | ACT – Full Rollout & Monitoring | Final stable system, PLC/rejector integration, SOP | Full deployment, continuous monitoring, maintenance plan | Long-term stability, system uptime, maintenance cycle | Fully implemented machine vision inspection system with continuous monitoring |

2. Concept Design

| Step | Process Step | Input | Tools / Methods | Critical Parameters | Output |
| --- | --- | --- | --- | --- | --- |
| 1 | PLAN – Identify Problem / Objective | Defect list, sample bottles | Brainstorming, requirement study | Type of defects, accuracy target | Clear inspection objective |
| 2 | PLAN – Analyse Root Causes & Develop Plan | Process study, manual inspection issues | 5-Why, Fishbone, layout study | Lighting issues, line speed, bottle variation | Project plan + concept design |
| 3 | DO – Implement Pilot Solution | Camera setup, lighting, sample bottles | Mounting trial, OpenCV prototype | Camera angle, exposure, preprocessing | Working pilot demo |
| 4 | CHECK – Evaluate Performance | Pilot results, defect logs | Accuracy test, tuning | Accuracy %, false rejects | Performance report |
| 5 | ACT – Standardize / Improve | Optimized settings | SOP creation, code improvement | Stable accuracy, robustness | Final optimized design |
| 6 | ACT – Full Rollout & Monitoring | Standardized system | Final install, PLC link, dashboard | Uptime, reject rate | Full production system + monitoring |

3.Embodiment design

| Step | Process Step | Input | Tools / Methods | Critical Parameters | Output |
| --- | --- | --- | --- | --- | --- |
| 1 | PLAN – Identify Problem / Objective | Defect types, sample bottles, plant requirements | Requirement study, bottle analysis | What defects to detect, speed, accuracy target | Clear embodiment design goal |
| 2 | PLAN – Analyse Root Causes & Develop Plan | Process issues, lighting variation, bottle movement | Fishbone, 5-Why, layout study | Camera position, vibration, lighting uniformity | Embodiment concept (mechanical + vision layout) |
| 3 | DO – Implement Pilot Solution | Camera, lens, lighting, frames, mounting parts | CAD modelling, prototype build, OpenCV testing | Mount stability, angle, exposure, detection logic | Working embodiment prototype |
| 4 | CHECK – Evaluate Performance | Pilot test data, images, accuracy logs | Test validation, measurement, tuning | Accuracy %, repeatability, cycle time | Performance evaluation report |
| 5 | ACT – Standardize / Improve | Improved design, optimized settings | Redesign parts, refine software, SOP creation | Durability, alignment, stable detection | Final embodiment design ready |
| 6 | ACT – Full Rollout & Monitoring | Approved design, production needs | Full installation, PLC integration, monitoring | Uptime, reject rate, maintenance frequency | Complete working system with continuous monitoring |

4.Detail design

| Step | Process Step | Input | Tools / Methods | Critical Parameters | Output |
| --- | --- | --- | --- | --- | --- |
| 1 | PLAN – Identify Problem / Objective | Required detection accuracy, plant speed, bottle defects | Requirement study, specification review | Accuracy, cycle time, resolution, lighting needs | Clear detailed design target |
| 2 | PLAN – Analyse Root Causes & Develop Plan | Mechanical constraints, lighting issues, bottle variations | Tolerance analysis, error analysis, risk assessment | Camera FOV, lens selection, mounting height, light intensity | Detailed design plan (mechanical + software) |
| 3 | DO – Implement Pilot Detail Design | CAD models, wiring diagrams, software flow | 3D modelling, circuit design, OpenCV algorithm coding | Part dimensions, sensor placement, exposure settings | Detailed prototype ready for testing |
| 4 | CHECK – Evaluate Performance | Test data, prototype results | Tolerance check, accuracy test, defect validation | Frame rate, processing time, false reject rate | Detailed design verification report |
| 5 | ACT – Standardize / Improve Further | Updated design files, optimized code | Design refinement, documentation, SOP creation | Repeatability, robustness, alignment consistency | Final detailed design (approved) |
| 6 | ACT – Full Rollout & Monitoring | Final approved design | Production installation, PLC integration, QC monitoring | System uptime, reject accuracy, maintenance intervals | Full working system with continuous monitoring |

5.Sourcing

| Step | Process Step | Input | Tools / Methods | Critical Parameters | Output |
| --- | --- | --- | --- | --- | --- |
| 1 | PLAN – Identify Problem / Objective | Required camera, lens, lighting, PC specs, budget | Requirement study, vendor list | Quality, cost, lead time | Clear sourcing requirements |
| 2 | PLAN – Analyse Root Causes & Develop Plan | Supplier performance data, technical specifications | Vendor comparison, risk analysis | Warranty, support, delivery reliability | Sourcing strategy & selected suppliers |
| 3 | DO – Implement Solution (Pilot Purchasing) | Sample units, quotes, test components | Trial purchase, testing components on prototype | Compatibility, build quality, stability | Pilot hardware sourced and tested |
| 4 | CHECK – Evaluate Performance | Component test results, inspection logs | Performance check, defect test, reliability test | Accuracy, heat tolerance, lifetime, signal quality | Evaluation report (pass/fail) |
| 5 | ACT – Standardize / Improve Further | Best-performing components, pricing | Negotiation, standard part list creation | Consistent availability, optimized cost | Standardized sourcing list (BOM) |
| 6 | ACT – Full Rollout & Monitoring | Final BOM, approved vendors | Bulk ordering, inventory tracking | Stock levels, delivery time, quality consistency | Complete sourcing system with continuous monitoring |

6.Prototype Building

| Step | Process Step | Input | Tools / Methods | Critical Parameters | Output |
| --- | --- | --- | --- | --- | --- |
| 1 | PLAN – Identify Problem / Objective | Prototype requirements, defect types, bottle samples | Requirement analysis, concept sketching | Accuracy, speed, inspection zones | Clear prototype objective |
| 2 | PLAN – Analyse Root Causes & Develop Plan | Layout constraints, hardware needs, lighting issues | Feasibility study, root-cause analysis | Camera angle, light uniformity, stability | Prototype build plan |
| 3 | DO – Implement Solution (Pilot Prototype) | Camera, lens, lighting, frame, wiring | Mechanical assembly, coding (OpenCV), mounting trials | Positioning, exposure, vibration control | Working pilot prototype |
| 4 | CHECK – Evaluate Performance | Test images, detection accuracy data | Performance testing, tuning, defect validation | Accuracy %, false rejects, frame rate | Prototype evaluation report |
| 5 | ACT – Standardize / Improve Further | Improvement points, updated design | Redesign frame, adjust code, refine lighting | Robustness, repeatability, alignment | Improved & stable prototype |
| 6 | ACT – Full Rollout & Monitoring | Final prototype, approved performance | Integration to line, SOP creation, monitoring plan | Uptime, reliability, detection consistency | Prototype ready for production rollout |

7. Prototype testing

| Step | Process Step | Input | Tools / Methods | Critical Parameters | Output |
| --- | --- | --- | --- | --- | --- |
| 1 | PLAN – Identify Problem / Objective | Test requirements, defect list, sample bottles | Requirement review, test planning | Accuracy target, cycle time, defect coverage | Clear prototype testing objective |
| 2 | PLAN – Analyse Root Causes & Develop Plan | Prototype issues, earlier test failures | Root-cause analysis, risk study | Lighting variation, motion blur, bottle rotation | Test plan with conditions & parameters |
| 3 | DO – Implement Solution (Pilot Testing) | Prototype setup, test dataset, trial samples | Test execution, logging, image capture | Exposure, threshold settings, camera stability | Raw test results collected |
| 4 | CHECK – Evaluate Performance | Accuracy data, false positives/negatives | Confusion matrix, performance analysis | Accuracy %, repeatability, processing time | Testing evaluation report |
| 5 | ACT – Standardize / Improve Further | Identified issues, tuning inputs | Parameter optimization, code refinement | Reduced false alarms, stable detection | Improved prototype ready for final test |
| 6 | ACT – Full Rollout & Monitoring | Final validated prototype | Full-line trial, operator feedback, monitoring | Long-run stability, reject rate, uptime | Prototype approved for production rollout |

8.Iteration for optimization

| Step | Process Step | Input | Tools / Methods | Critical Parameters | Output |
| --- | --- | --- | --- | --- | --- |
| 1 | PLAN – Identify Problem / Objective | Current system performance, defects missed, false rejects | Performance review, log analysis | Accuracy gap, speed gap, stability issues | Clear optimization goal |
| 2 | PLAN – Analyse Root Causes & Develop Plan | Failure cases, images, lighting changes | Root-cause analysis, algorithm comparison | Lighting hotspots, blur, threshold mismatch | Optimization plan & parameter list |
| 3 | DO – Implement Solution (Pilot Optimization) | Updated parameters, modified code, improved setup | Tuning, re-coding, lighting adjustment | Exposure, filter strength, ROI accuracy | Optimized pilot version |
| 4 | CHECK – Evaluate Performance | New test results, accuracy data | A/B comparison, validation testing | Improvement % vs old system | Optimization evaluation report |
| 5 | ACT – Standardize / Improve Further | Best-performing settings | Documenting optimized parameters, update SOP | Consistency, repeatability | Standardized optimized settings |
| 6 | ACT – Full Rollout & Monitoring | Approved optimized version | Line integration, continuous monitoring | Long-term stability, reject trends | Fully optimized system in production |

9.Documenting for sharing

| Step | Process Step | Input | Tools / Methods | Critical Parameters | Output |
| --- | --- | --- | --- | --- | --- |
| 1 | PLAN – Identify Problem / Objective | Project details, test results, design data | Requirement review, content planning | Accuracy of information, clarity | Objective of document clearly defined |
| 2 | PLAN – Analyse Root Causes & Develop Plan | Missing data, unclear sections, feedback | Gap analysis, review meetings | Completeness, correctness, readability | Structured document outline |
| 3 | DO – Implement Solution (Pilot Document) | Draft content, tables, images | Document creation, formatting | Consistency, correct terminology | First draft of sharable document |
| 4 | CHECK – Evaluate Performance | Draft document, review comments | Peer review, proofreading | Errors, formatting issues, clarity | Improved and corrected document |
| 5 | ACT – Standardize / Improve Further | Final draft, updated info | Version control, standard templates | Alignment with standards, accuracy | Final polished document |
| 6 | ACT – Full Rollout & Monitoring | Approved final document | Distribution, storage, periodic updates | Accessibility, version tracking | Official shared document for stakeholders |